# Day 16 Deliverable — Reusable Library: Logging & Error Handling

Phase: Phase -1 (Architecture & Engineering Preparation), Week 4

Day: 16 of 20

Deliverable per plan: logging-lib, error-handling-lib (versioned packages)

Companion: adr/0010-logging-and-error-handling-libraries.md

# 1. What Was Built

| Library | Key Types | Purpose |
| --- | --- | --- |
| CustomsClearance.Platform.Logging | CorrelationIdAccessor, CorrelationIdMiddleware, UseCustomsClearanceCorrelationId() | Reads/generates X-Correlation-Id, propagates it through AsyncLocal, pushes it into the structured log scope |
| CustomsClearance.Platform.ErrorHandling | DomainValidationException, ProblemDetailsResponse, ErrorMapper, ExceptionHandlingMiddleware, UseCustomsClearanceErrorHandling() | Maps any exception to the RFC 7807 envelope from API Standards v1.0 Section 6, with PRD Business Rule IDs on validation failures |

Both are plain class libraries under src/Platform/ using FrameworkReference to Microsoft.AspNetCore.App - not Web SDK projects themselves, the standard pattern for a library that needs ASP.NET Core middleware types.

# 2. Verified Against a Real Host, Not Just in Isolation

Both libraries were wired into the actual src/Api placeholder (a new Development-only /diagnostics/throw-validation-error endpoint added specifically to prove this), and exercised with real HTTP requests before anything was considered done:

| Check | Result |
| --- | --- |
| curl, no correlation header supplied | 422, application/problem+json, a generated GUID present in both response body and X-Correlation-Id header |
| curl, X-Correlation-Id: my-test-id-999 supplied | The exact supplied ID echoed back, not regenerated |
| Server console log during those requests | "Business rule validation failed. CorrelationId=<matching id>" - confirming the log scope carried the same ID as the HTTP response |
| Unit tests (Logging + ErrorHandling) | 5 + 9 = 14 tests, 100% line coverage on both, including the middleware itself via Microsoft.AspNetCore.TestHost |
| Integration tests (WebApplicationFactory) | 3/3 passed, incl. 2 new tests for the error-handling behavior through the full pipeline |
| docker build / smoke-test.sh | Initially failed (Dockerfile only copied Platform.Common, not the two new project dependencies) - caught and fixed before being considered done |

# 3. Design Notes

ErrorMapper.Map() is a pure function, separated from the middleware, so its logic - including that unknown exceptions never leak internal details (stack traces, connection strings) into the response - is unit-testable without any HTTP infrastructure.

Only DomainValidationException (an expected, business-rule-driven failure) has its message and failures surfaced to the caller. Unknown exceptions return a generic response with no Detail/Errors - the real exception is logged server-side only.

Middleware ordering matters: UseCustomsClearanceCorrelationId() must run before UseCustomsClearanceErrorHandling(), documented in both the XML doc comments and demonstrated in Program.cs.

# 4. A Real Bug Caught During Verification

The Dockerfile (Day 13) only copied src/Platform/Common into the Docker build context. Once Api referenced the two new Platform.Logging/Platform.ErrorHandling projects, docker build would have failed silently at container-build time if not caught here. Fixed by adding both projects' COPY steps to src/Api/Dockerfile, then re-verified via a full smoke-test.sh run before moving on - consistent with the project's standing practice of never leaving a broken mechanism to be discovered later.

# 5. Traceability

This deliverable satisfies Day 16 of the Day-Wise Plan: "Build shared logging module (structured logs, correlation ID propagation) and standard exception/error-response handling." Deliverable produced: two versioned Platform libraries, wired into the real Api host, verified via curl/manual testing, unit tests, integration tests, and a full container smoke test, plus adr/0010-logging-and-error-handling-libraries.md.

Next: Day 17 - Reusable Library: Security & Auditing (shared auth middleware and generic audit-trail module, per PRD audit requirements and adr/0004).