Yes. In fact, based on the PRD we've created (22 chapters), I would strongly recommend not developing module-by-module from UI downward. That's how many enterprise projects end up with unstable foundations.

For a platform of this size (roughly equivalent to CargoWise, Descartes, SAP GTS, Oracle GTM, etc.), the development should be architecture-first, backend-first, and quality-gated, with every phase passing defined exit criteria before progressing.

My recommendation would be to follow a 5-level delivery hierarchy:

Platform Program

│

▼

Phase

│

▼

Business Domain

│

▼

Layer

│

▼

Sprint

│

▼

Feature

This approach is similar to how Microsoft, SAP, Oracle, and large enterprise software vendors structure multi-year platform development.

Overall Development Roadmap

I recommend approximately 11 major phases.

Phase 0

Platform Foundation

↓

Phase 1

Enterprise Core Platform

↓

Phase 2

Master Data Platform

↓

Phase 3

Core Customs Processing

↓

Phase 4

Compliance Platform

↓

Phase 5

Workflow Platform

↓

Phase 6

Financial Platform

↓

Phase 7

Document Platform

↓

Phase 8

Integration Platform

↓

Phase 9

Reporting Platform

↓

Phase 10

Customer Experience

Notice that UI development is intentionally delayed. During the earlier phases, engineering teams can validate APIs using tools like Postman or Swagger and use temporary administrative interfaces if needed.

Development Layering

Each phase should be completed in four sequential layers.

Layer 1

Database

↓

Layer 2

Backend Services

↓

Layer 3

Business APIs

↓

Layer 4

User Interface

No frontend work should begin until the backend layers have successfully passed quality gates.

Within Every Phase

Each phase follows the same sequence.

Database

↓

Repositories

↓

Domain Models

↓

Business Services

↓

Rules Engine

↓

Workflow

↓

REST APIs

↓

Integration Tests

↓

Performance Tests

↓

Security Tests

↓

Frontend

↓

UAT

↓

Release

This minimizes rework and ensures the UI is built against stable contracts.

Example

Phase 3

Core Customs Processing

This phase might include:

- Shipment

- Declaration

- Tariff

- Duty

- Permit

- Customs Submission

Each module follows the same layered approach.

Layer 1

Database

Tables

Indexes

Views

Stored Procedures (only where justified)

Constraints

Seed Data

Deliverables:

- ER Diagram

- SQL Scripts

- Migration Scripts

Testing:

- Referential Integrity

- Performance

- Data Validation

Exit Criteria:

100% database validation complete.

Layer 2

Backend

Entities

Repositories

Business Services

Validation

Business Rules

Transactions

Exception Handling

No controllers yet.

Testing:

- Unit Tests

- Service Tests

- Mock Database Tests

Target:

95% unit test coverage for core business logic.

Layer 3

API Layer

REST APIs

Swagger

OpenAPI

Authentication

Authorization

Pagination

Filtering

Sorting

Versioning

Testing:

- Postman Collections

- Integration Tests

- API Regression

- Contract Tests

Exit Criteria:

All APIs stable.

Only then...

Layer 4

Frontend

Angular / React / Blazor

Only consumes completed APIs.

Frontend team never waits for backend changes.

Testing Strategy

Testing happens after every layer.

Database

↓

Database Testing

↓

Backend

↓

Backend Testing

↓

API

↓

API Testing

↓

Frontend

↓

Frontend Testing

↓

System Testing

↓

UAT

↓

Production

Phase Exit Gate

Every phase should have a formal review before moving forward.

Gate 1

Architecture Review

Checklist:

✓ Standards followed

✓ Naming conventions

✓ Security

✓ Performance

✓ Documentation

Gate 2

Backend Review

Checklist:

✓ Business Rules

✓ Unit Tests

✓ Code Coverage

✓ SonarQube

✓ Security Scan

Gate 3

API Review

Checklist:

✓ Swagger

✓ API Contracts

✓ Versioning

✓ Authentication

✓ Integration Tests

Gate 4

Frontend Review

Checklist:

✓ UX

✓ Accessibility

✓ Performance

✓ Responsive Design

Gate 5

Release Review

Checklist:

✓ SIT

✓ UAT

✓ Regression

✓ Load Test

✓ DR Test

✓ Security Test

Complete Phase Plan

Phase 0

Platform Foundation

Deliverables

- Architecture

- CI/CD

- Kubernetes

- Identity

- Logging

- Monitoring

- API Gateway

- Event Bus

- Security

- Base Framework

No business modules yet.

Phase 1

Enterprise Core

Backend First

- User Management

- Organization

- Security

- Notification

- Audit

- Configuration

Testing

↓

UI

Phase 2

Master Data

Backend

↓

Services

↓

API

↓

UI

Modules

- Customers

- Products

- HS Codes

- Countries

- Ports

- Carriers

Phase 3

Core Customs

Backend

↓

Services

↓

API

↓

UI

Modules

- Shipment

- Declaration

- Duty

- Tariff

- Permit

Phase 4

Compliance

Modules

- Screening

- Risk

- OGA

- Holds

- Inspections

Phase 5

Workflow

Modules

- Workflow

- Tasks

- SLA

- Escalation

- Collaboration

Phase 6

Finance

Modules

- Billing

- Duty

- Tax

- Payments

Phase 7

Documents

Modules

- DMS

- OCR

- Templates

- Digital Signature

Phase 8

Integration

Modules

- API Gateway

- Adapters

- Events

- EDI

- Customs Gateways

Phase 9

Reporting

Modules

- Dashboards

- BI

- KPIs

- Analytics

- AI

Phase 10

Customer Experience

Finally

Develop

- Customer Portal

- Mobile App

- Broker UI

- Executive Dashboard

By this point, all APIs and backend capabilities are already stable, allowing UI teams to focus on user experience rather than waiting on backend changes.

Quality Gates (Recommended)

| Stage | Exit Criteria |
| --- | --- |
| Database | Schema review passed, migrations validated, performance baseline achieved, integrity checks passed |
| Backend | Unit tests ≥95% for core logic, static code analysis clean, business rule validation complete |
| API | Contract tests passed, integration tests green, authentication/authorization verified, API documentation finalized |
| Frontend | UI functional tests passed, accessibility review completed, responsive behavior verified, UX sign-off |
| System | End-to-end workflows validated, regression suite passed, performance/load tests completed, security testing passed |
| Production | UAT sign-off, operational runbooks approved, deployment rehearsed, rollback plan validated |

Program Timeline (Illustrative)

For a platform of this complexity, a realistic enterprise delivery would be:

| Stage | Duration |
| --- | --- |
| Platform Foundation | 3–4 months |
| Core Platform & Master Data | 4–6 months |
| Customs Processing | 6–8 months |
| Compliance & Workflow | 5–6 months |
| Finance & Documents | 4–5 months |
| Integration & Analytics | 4–5 months |
| Customer Experience & Final Hardening | 3–4 months |

Overall: approximately 24–36 months for an MVP-to-enterprise platform, depending on team size, regulatory scope, and parallel workstreams.

My Recommendation: Add a "Phase -1" Before Development

Before writing production code, I would insert an additional Architecture & Engineering Preparation phase (6–10 weeks). This includes:

- Finalizing the domain-driven design (bounded contexts)

- Defining the canonical data model

- Creating the API standards and OpenAPI contracts

- Establishing coding standards and architecture decision records (ADRs)

- Setting up CI/CD, quality gates, code scanning, and test automation

- Building reusable platform libraries (logging, error handling, security, auditing, messaging, persistence)

- Creating developer templates and reference implementations

This investment pays significant dividends by reducing rework, ensuring consistency across teams, and making later phases much more predictable.

In my view, this is the approach that best balances engineering discipline, quality, and delivery speed for an enterprise customs brokerage platform of the scope defined in the PRD.