# Day 1 Deliverable — Kickoff & Domain Scoping

Phase: Phase -1 (Architecture & Engineering Preparation)

Day: 1 of 20

Jurisdiction: India (MVP)

Source: CustomsClearance_PRD.docx (Chapters 1–2, scope confirmed against 22-chapter PRD structure)

Deliverable per plan: Bounded-context map (1-page diagram + notes)

# 1. MVP Scope Re-confirmed for India

Per PRD Chapter 1 (Product Scope), the platform covers the full customs brokerage lifecycle. For the India MVP, scope is confirmed as follows:

## 1.1 In Scope for India MVP

Shipment types: Import, Export, Domestic, Cross-border, Courier — via Air, Ocean, Road freight (Rail deferred, low near-term priority for India air/ocean-heavy brokerage volumes)

Brokerage operations: Shipment download/validation, Segregation, Commodity management, HS Classification (ITC-HS), Customs declaration, Duty/GST/Cess calculation, Permit management, Customs submission (ICEGATE-bound), Clearance management

Regulatory compliance: Restricted/controlled goods, OGA requirements, De Minimis rules, dangerous goods — scoped to Indian customs regulations (Customs Act 1962, GST regime)

Administration: User management, customer profiles, lookup tables, customs/exchange rates, business rules, workflow configuration, audit logs

## 1.2 Deferred Beyond India MVP (per PRD "Out of Scope" + practical sequencing)

FTZ and Bonded shipment workflows — India-specific FTZ/SEZ rules are more complex; defer to a post-MVP phase once core Import/Export/Domestic flows are stable

Rail Freight — lower near-term priority

Multi-country tariff support — MVP is India-only; country-neutral core is preserved architecturally (per PRD design principle) but only India rules are authored initially

Warehouse Management, Fleet Management, Transportation Planning, Financial ERP, HR, CRM, Accounting Ledger, Procurement — explicitly out of scope per PRD Ch.1; integrate via API only, never built in-platform

# 2. Bounded Contexts Identified

Bounded contexts are derived from the PRD's Business Domain Model (Ch.2) and the module chapters (Ch.4–8+), grouped by the ownership boundaries each module chapter implies.

| # | Bounded Context | Core Responsibility | PRD Reference | MVP Priority |
| --- | --- | --- | --- | --- |
| 1 | Shipment Management | Owns the Shipment entity: creation, validation, lifecycle, parties, addresses, packages, indicators, events | Ch.4 | V1 — foundational |
| 2 | Segregation Engine | Determines Clearance Type (CT) via configurable rules; drives routing to all downstream contexts | Ch.5 | V1 — critical, built early against Phase 0 rules-engine skeleton |
| 3 | Commodity Management | Owns Commodity line items: description, valuation, quantity, splitting/merging, versioning | Ch.7 | V1 — foundational |
| 4 | HS Classification Engine | Assigns and validates ITC-HS codes; tariff master (India); classification decision trace | Ch.8 | V1 — critical, India tariff sourcing dependency (Phase 1) |
| 5 | Declaration Management | Owns the Declaration entity: draft/version/amend/submit lifecycle, header + commodity lines, split/consolidated declarations | Ch.6 | V1 — critical, legal centerpiece |
| 6 | Duty & Tax Engine | Calculates customs value, duty, GST, Cess, statistical value per India rules | Ch.9 (referenced, not yet detailed) | V1 — critical |
| 7 | Permit Management | Tracks permit requirements/status per commodity; blocks submission until approved | Ch.2, 5, 7 (module detail pending) | V1 — required wherever controlled goods apply |
| 8 | Compliance Engine | Screens restricted/sanctioned/controlled goods, customer warnings, licensing checks | Ch.2, 3 (module detail pending) | V1 — required for regulatory sign-off |
| 9 | Party / Customer Management | Owns Customer, Shipper, Consignee, Importer, Exporter, Broker profiles and compliance flags | Ch.2 | V1 — foundational |
| 10 | Workflow Engine | Controls status transitions (CT, RAT, CUS, MAN), broker task assignment, escalation | Ch.6.9, module detail pending | V1 — needed to drive lifecycle transitions |
| 11 | Customs Gateway Integration | Submits declarations to ICEGATE; processes acknowledgements/responses | Ch.3, 6.13 | V1 for submission; full certification is a later-phase (Phase 8) activity per the phase-wise plan |
| 12 | User / Org Administration | Users, roles, permissions, org structure (Broker, Supervisor, Compliance Officer, Admin) | Ch.1.7, 4.9 | V1 — foundational, built in Phase 1 Enterprise Core |
| 13 | Document Management | Supporting documents, attachments per shipment/commodity/declaration | Ch.6.13 (referenced) | Later — minimal stub in V1, full DMS/OCR in Phase 7 |
| 14 | Financial / Charges | Brokerage fees, billing, payment tracking (beyond duty/tax calculation itself) | Ch.6.7 references Charges; full Financial Platform is Phase 6 | Later — V1 only needs charge calculation, not billing/invoicing |
| 15 | Reporting & Analytics | KPIs, dashboards, classification/audit analytics | Ch.1.8 (Success Metrics), module detail pending | Later — Phase 9 |

# 3. Bounded Context Map (Diagram)

Text-based diagram (1-page equivalent). Arrows indicate primary data/trigger flow, not ownership.

+---------------------------+
                         |  User / Org Administration |
                         |  (Users, Roles, Permissions)|
                         +-------------+---------------+
                                       |
                                       v
 +----------------------+     +---------------------+     +------------------------+
 | Party / Customer     |---->|  Shipment Management |---->|   Segregation Engine   |
 | Management           |     |  (Ch.4)               |     |   (Ch.5 — CT decision) |
 +----------------------+     +----------+------------+     +-----------+------------+
                                          |                              |
                                          v                              v
                               +---------------------+       +---------------------+
                               | Commodity Management |------>|  HS Classification  |
                               | (Ch.7)                |       |  Engine (Ch.8)      |
                               +----------+------------+       +----------+----------+
                                          |                              |
                                          v                              v
                               +---------------------+       +---------------------+
                               |  Duty & Tax Engine    |<----->|  Permit Management  |
                               |  (India: Duty/GST/Cess)|      |  (Ch.2/5/7)         |
                               +----------+------------+       +----------+----------+
                                          |                              |
                                          v                              v
                               +--------------------------------------------+
                               |          Compliance Engine (screening)      |
                               +---------------------+------------------------+
                                                       |
                                                       v
                               +--------------------------------------------+
                               |          Declaration Management (Ch.6)      |
                               |  (legal centerpiece — draft/version/submit) |
                               +---------------------+------------------------+
                                                       |
                                    +------------------+------------------+
                                    v                                     v
                       +---------------------+                +----------------------+
                       |  Workflow Engine      |                | Customs Gateway       |
                       |  (CT/RAT/CUS/MAN)     |                | Integration (ICEGATE) |
                       +---------------------+                +----------------------+

   Peripheral / Later-Phase Contexts (not in critical path for Day-1 scoping):
   Document Management  |  Financial / Charges (billing)  |  Reporting & Analytics

# 4. Notes

## 4.1 Ownership Boundaries

Each bounded context owns its own data and validation rules; other contexts consume via events or read models, not direct writes — per the PRD's "event-driven architecture" design principle (Ch.8 summary).

Segregation Engine and Compliance Engine are rule-driven and must both be built against the same configurable rules-engine skeleton (Phase 0, Days 31–35) to avoid duplicating rule infrastructure.

HS Classification Engine has an external hard dependency: the India ITC-HS tariff master must be sourced/licensed (flagged in the Phase-wise Plan v2 as a Phase 1 workstream) before this context can be considered functionally complete — it can be built structurally in Phase 0/1 with placeholder data.

## 4.2 What Changed Going From Generic PRD to India MVP

FTZ and Bonded warehouse contexts are deferred — the PRD treats them as first-class shipment types, but for India MVP they add regulatory complexity (SEZ rules) without being on the critical path for a first working end-to-end flow (Import/Export/Domestic via Air/Ocean/Road).

Duty & Tax Engine is scoped to India's specific charge types (Basic Customs Duty, IGST, Social Welfare Surcharge/Cess) rather than the generic "Duty/Excise/GST" language in the PRD — confirm exact India charge taxonomy before Duty Engine detailed design (later phase).

Customs Gateway Integration context is included in V1 only to the extent of submission/response structure design; actual ICEGATE certification and sandbox access is explicitly a Phase 8 activity per the phase-wise plan, and is gated on the customs-authority confirmation still pending from you.

## 4.3 Open Questions for Day 4 Review

Confirm whether Courier shipments (PRD in-scope item) should be a variant of Shipment Management or a distinct bounded context — courier flows often have simplified/consolidated declaration rules in India.

Confirm India-specific De Minimis threshold and whether it differs by shipment type (courier vs. formal import) — affects Segregation Engine rule design (Day 19 spike).

Confirm whether Permit Management should be a standalone context or a sub-context of Compliance Engine for India MVP — the PRD models them separately (Ch.2) but they are tightly coupled for controlled goods.

# 5. Traceability

This deliverable satisfies Day 1 of the Day-Wise Plan: "Re-confirm MVP scope from PRD for India; list bounded contexts (Shipment, Declaration, Commodity, Party, Permit, Charges, Segregation/Rules); identify which are in v1 vs later." Deliverable produced: Bounded-context map (1-page diagram + notes), above.

Next: Day 2 — Canonical Data Model, Core Entities (Shipment, Declaration, Commodity, Party), building directly on the contexts identified here.