# Day 9 Deliverable — Repository & Branching Strategy

Phase: Phase -1 (Architecture & Engineering Preparation)

Day: 9 of 20

Trigger: user-supplied Repo_BranchingStrategy_NSPMV1.docx, analyzed and reconciled against prior decisions

Deliverable per plan: Repo initialized with structure + CONTRIBUTING.md

Status: scaffolding created and staged; NOT committed — awaiting your go-ahead on the first commit (no code written, only structure and docs).

# 1. Analysis of Supplied Document

Repo_BranchingStrategy_NSPMV1.docx recommended a Monorepo, Modular Monolith, Trunk-Based Development, Conventional Commits, mandatory PRs, and full CI/CD gating (its own draft "ADR-0010"). Each recommendation was evaluated against this project's already-locked decisions (ADR-0001, ADR-0002, Days 1-8) rather than adopted wholesale.

## 1.1 Adopted As-Is

Monorepo over multi-repo — correct given 17 bounded contexts sharing a rules engine, event contracts, common libraries, and a single developer.

Trunk-Based Development, no GitFlow — right-sized for a solo/small team; long-lived develop/staging branches add merge overhead with no offsetting benefit here.

Conventional Commits — adopted verbatim.

Mandatory PR-to-self, even solo — already anticipated by the Day-Wise Plan's own Day 9 wording, and reinforced well by the supplied document's reasoning (permanent record of design intent, ADR linkage).

Semantic Versioning for releases — aligns with the unified versioning philosophy already locked in Day 6 v1.1.

Requirement traceability on every PR (PRD chapter / ADR / work item) — the single most valuable idea in the document, and directly serves this platform's audit requirements (PRD Ch.6.11/7.14/8.14).

## 1.2 Adopted With Correction

| Supplied Recommendation | Correction Made | Why |
| --- | --- | --- |
| Repo structure organized by architectural layer (implied structure could be read either way) | Bounded-context-first module structure (ShipmentManagement/, Declaration/, Duty/, etc.), each internally layered | This also corrects Day 8's own proposed layer-first single-Domain-project structure. A cross-context Domain project would mix 17 bounded contexts into one assembly, undermining the ownership boundaries established since Day 1. |
| Flyway for migration validation (in DoD and CI/CD sections) | EF Core Migrations | Conflicts with ADR-0001's binding constraint that EF Core is the sole data-access layer, chosen specifically for Postgres/SQL-Server portability. Two competing migration mechanisms would undermine that. |
| AsyncAPI validation mentioned in CI/CD, but no contract artifact previously planned | Adopted as a new asyncapi/ folder, populated context-by-context as events are implemented (not backfilled today) | A genuinely good idea not previously decided — gives the Day 5 event catalog the same machine-readable treatment as openapi/ (Day 7). |
| Ticket keys like SHIP-101 implying an external issue tracker (Jira-style) | Lightweight {CONTEXT-CODE}-{seq} keys logged in docs/WORK-ITEMS.md | No issue tracker exists for this 2-person project; a plain markdown log preserves the traceability benefit without external tooling overhead. |

## 1.3 Deferred / Not Adopted

CODEOWNERS-based ownership by team — explicitly deferred; only one developer exists today. Revisit if the team grows.

Full CI/CD gate list (security scan, contract tests, etc.) as a Day 9 action — this correctly belongs to Phase 0, Days 11-15 (CI/CD & Quality Gates) per the existing Day-Wise Plan; noted as forward input to that phase, not implemented today.

# 2. Decision Record

Formalized as adr/0003-repository-branching-delivery-strategy.md. Summary:

| Area | Decision |
| --- | --- |
| Repository | Monorepo |
| Structure | Modular Monolith, bounded-context-first |
| Branching | Trunk-Based Development, short-lived feature branches |
| Main branch | main, protected, always releasable |
| Branch naming | feature/{CONTEXT-CODE}-{seq}-{slug}, bugfix/, hotfix/, refactor/, spike/, docs/, test/ |
| Work-item keys | Lightweight, logged in docs/WORK-ITEMS.md (no external tool) |
| Commits | Conventional Commits |
| Pull requests | Mandatory, including solo PR-to-self; template requires requirement linkage |
| Migrations | EF Core Migrations (not Flyway) |
| API contracts | openapi/ (REST, Day 7) + asyncapi/ (events, new) |
| Releases | Semantic Versioning vMAJOR.MINOR.PATCH |
| Code ownership | Shared (solo) for now; CODEOWNERS deferred |
| CI/CD gates | Deferred to Phase 0, Days 11-15 |

# 3. Scaffolding Produced (Structure Only — No Application Code)

Per your confirmation, the physical scaffolding below was kept. It is entirely structural: empty module folders, documentation, and process files. No business logic, no application code.

| File / Folder | Purpose |
| --- | --- |
| README.md | Project overview, pointers to PRD/plan/ADRs, stack summary, structure summary |
| CONTRIBUTING.md | Branching, commit, PR, and Definition-of-Done rules from ADR-0003 |
| .gitignore | .NET/EF Core-appropriate ignores |
| .github/pull_request_template.md | PR template enforcing requirement traceability, migration/contract checklists, reviewer checklist |
| docs/WORK-ITEMS.md | Lightweight work-item log (replaces external issue tracker) |
| docs/Architecture/, docs/C4/ | Empty, reserved for future architecture diagrams |
| build/scripts/, infra/terraform¦docker¦kubernetes/ | Empty, reserved for Phase 0 CI/CD and infra work (Days 11-13, 21) |
| src/{17 context folders} | Empty module folders, one per bounded context from Day 1/4 (Platform/ holds the shared Common/Security/Audit/Eventing/Workflow/RulesEngine/Notifications libraries) |
| src/ShipmentManagement/{Journey, TransportLeg, Tracking, ManifestAssociation, DeliveryMilestone} | Empty sub-module folders per the Multimodal Integration's sub-context recommendation |
| tests/{Unit, Integration, Contract, Performance, Security} | Empty, mirrors the testing categories from Day-Wise Plan Phase 0 |
| asyncapi/ | Empty, reserved for event contracts (new, per Section 1.2) |
| adr/0003-repository-branching-delivery-strategy.md | This decision, formalized |

Git status: git init has been run and all files staged (git add -A). No commit has been made — that step is left to you, since committing is the point at which this becomes a permanent, shared history entry rather than working-directory state.

# 4. Traceability

This deliverable satisfies Day 9 of the Day-Wise Plan: "Set up repo structure (mono-repo vs multi-repo decision), branching model, commit conventions, PR/review checklist." Deliverable produced: repo scaffolding (structure only, no code) + CONTRIBUTING.md, per your explicit confirmation that Phase -1 remains documentation/architecture only.

Next: Day 10 — Security & Audit Standards (auth approach, field-level audit logging pattern, data-at-rest/in-transit encryption approach). This completes Phase -1, Week 2.