# Day 12 Deliverable — Code Scanning & Coverage Gates

Phase: Phase -1 (Architecture & Engineering Preparation), Week 3

Day: 12 of 20

Deliverable per plan: CI pipeline enforcing coverage + lint gates

Companion: adr/0007-static-analysis-and-coverage-gates.md

# 1. Static Analysis

Adopted SonarAnalyzer.CSharp, referenced solution-wide via Directory.Build.props. This is a standalone Roslyn analyzer package — it requires no SonarCloud/SonarQube server, account, or token, unlike the full Sonar Scanner. It applies Sonar's C# rule set (bug patterns, code smells, security hotspots) as build-time warnings automatically across every current and future project.

Verified locally: deliberately introduced a duplicate-branch bug and a "should be static" method into a temp file — SonarAnalyzer correctly flagged both (S1862, S2325) as warnings, then the temp file was removed.

Warnings do not fail the build for now (TreatWarningsAsErrors=false, per Day 8) — they surface in the Build job log for review, not as a hard gate. This can be tightened later if warning-fatigue isn't a problem in practice.

A full SonarCloud/SonarQube server (dashboards, trend tracking across runs) remains a later, optional upgrade requiring an external account — not adopted now, and not needed for the coverage/lint gate to be real.

# 2. Coverage Gates

Adopted coverlet.msbuild (not coverlet.collector — see Section 4, Finding 1) with per-project thresholds declared inside each test project's own .csproj, not passed as CI command-line flags. This lets each project carry its own bar without the CI script needing to know which project is which.

| Context Type | Threshold | Applies To |
| --- | --- | --- |
| Core business/rules logic | 95% line coverage | Segregation Engine, Duty & Tax Engine, Declaration lifecycle, Rules Engine, Compliance Engine |
| CRUD-heavy master data | 80% line coverage | Party/Customer Management, Administration, lookup-table-style services |
| Shared platform libraries (default until classified otherwise) | 80% line coverage | Platform.Common and siblings, unless a library grows business-rule-like logic |

Platform.Common.Tests.csproj now declares CollectCoverage, CoverletOutputFormat, CoverletOutput, Threshold=80, ThresholdType=line, ThresholdStat=total directly in its PropertyGroup, with a comment citing the ADR — this is the pattern every future test project follows.

# 3. Report Generation

build/scripts/test.sh now runs dotnet reportgenerator after tests complete, aggregating every project's cobertura output into one HTML + text summary under TestResults/CoverageReport/, uploaded as a CI artifact alongside test results. This gives a single aggregate view even though thresholds are enforced per-project independently.

# 4. Findings From Local Verification (Non-Obvious — Worth Knowing Before Touching This Again)

| Finding | What Happened | Resolution |
| --- | --- | --- |
| coverlet.collector + coverlet.msbuild conflict | Having both packages in one test project produced an empty/misleading cobertura report (all packages present, zero classes tracked) with no error at all — a silent failure, not a loud one | Removed coverlet.collector; coverlet.msbuild alone is required anyway for threshold enforcement |
| --no-build silently skips instrumentation | coverlet.msbuild hooks into dotnet test's own build step; reusing a prior dotnet build output (even of identical code) produced an empty coverage report instead of an error | build/scripts/test.sh no longer passes --no-build, even though build.sh already built the solution earlier in the same CI job (small time cost traded for correctness) |
| Const-only classes report vacuous 100% | PlaceholderModuleMarker originally had only a const field — zero coverable lines, so coverlet/ReportGenerator correctly reported a vacuous 0-of-0 "100%", which looks identical to genuine full coverage | Added a real method (Describe()) and a covering test, confirming genuine non-vacuous coverage numbers (100%, 1 class, 1 method, 19 total lines) — proves the gate actually measures something now |

None of these were hypothetical concerns — each was reproduced locally, diagnosed, and fixed before being wired into CI, consistent with the project's practice (since Day 11) of never wiring a CI step around a command that hasn't been proven to work first.

# 5. Full Local Pipeline Verification

| Stage | Result |
| --- | --- |
| Build | 0 Warnings, 0 Errors |
| Lint (dotnet format --verify-no-changes) | Clean, no violations |
| Test + Coverage Gate | 2/2 tests passed; Platform.Common: 100% line/method coverage (genuine, non-vacuous); threshold (80%) satisfied |

# 6. CI Workflow Changes

.github/workflows/ci.yml: Test job renamed "Unit Tests + Coverage Gate"; redundant separate Build step removed (test.sh builds itself, per Finding 2 above); artifact upload comment updated to reflect coverage report inclusion.

build/azure-pipelines.yml: kept in lockstep per ADR-0005's discipline requirement — same redundant-Build-step removal, plus a PublishCodeCoverageResults@2 task added (Azure DevOps-native coverage publishing, the equivalent of GitHub Actions' artifact upload).

CONTRIBUTING.md Definition of Done updated: coverage threshold declaration is now an explicit checklist item, and a new-SonarAnalyzer-warnings item added.

# 7. Traceability

This deliverable satisfies Day 12 of the Day-Wise Plan: "Integrate static analysis (SonarQube/equivalent) and coverage reporting; set thresholds (95% core logic / 80% CRUD per v2 plan)." Deliverable produced: CI pipeline enforcing real coverage + lint gates, verified both locally and (pending push) on GitHub Actions, plus adr/0007-static-analysis-and-coverage-gates.md.

Next: Day 13 — CD Pipeline & Environments (deployment pipeline to a containerized dev environment; dev -> staging -> prod promotion path).