# Day 13 Deliverable — CD Pipeline & Environments

Phase: Phase -1 (Architecture & Engineering Preparation), Week 3

Day: 13 of 20

Deliverable per plan: Automated deploy to dev environment working

Companion: adr/0008-cd-pipeline-and-environment-promotion.md

# 1. Scope Decision

No cloud provider or hosting target has been chosen yet (that is Phase 0, Day 21). You were asked how far to take "dev environment" at this stage and chose: containerize the Api host, and prove it via a docker-compose-based CI smoke test — not a persistently hosted environment, and not a new external account/cost commitment.

# 2. What Was Built

src/Api/ — a minimal placeholder ASP.NET Core Web API (no business logic), created from the standard template and stripped down to a single /health endpoint, matching the same "prove the mechanism, not the business logic" approach used for Platform.Common on Day 11.

src/Api/Dockerfile — multi-stage build (SDK image compiles, ASP.NET runtime image runs), keeping the final image lean.

.dockerignore — keeps the build context to source files only (excludes bin/obj, docs, ADRs, etc.).

docker-compose.yml — defines the "dev environment": an api service (the containerized placeholder) and a postgres service (per ADR-0001's stack choice). The Api does not yet connect to Postgres — its presence reflects the stack decision, not existing database integration.

build/scripts/smoke-test.sh — the actual CD mechanism: builds the compose stack, polls /health up to 20 times (3s apart), reports success or dumps logs and exits non-zero on failure, then always tears down via a trap.

# 3. Local Verification (Before Wiring CI)

| Check | Result |
| --- | --- |
| docker build (Api Dockerfile alone) | Succeeds |
| docker run + direct curl to /health | {"status":"Healthy","service":"CustomsClearance.Api"} |
| docker compose up -d --build (full stack) | Both api and postgres containers reach a running state |
| bash build/scripts/smoke-test.sh (the real script, not manual steps) | Healthy detected after 2 polling attempts; clean teardown; exit 0 |
| Deliberate failure test (health check pointed at a closed port) | Correctly retried on schedule; teardown trap fired even under a forced timeout |

As with every prior day, no CI step was wired around a command that had not already been proven to work locally first.

# 4. CI Changes

.github/workflows/ci.yml: new "Containerize + Dev Environment Smoke Test" job, running alongside Lint and Test (all depend on Build), calling smoke-test.sh; dumps container logs automatically on failure.

build/azure-pipelines.yml: matching "Containerize" stage added in lockstep, per ADR-0005's discipline requirement — same script, Azure Pipelines task syntax.

# 5. Environment Promotion Path (Policy Defined Now)

| Environment | Trigger | Gate Before Promotion | Status |
| --- | --- | --- | --- |
| Dev | Every push/PR to main | CI green: build, lint, test+coverage, containerize+smoke-test | Implemented (ephemeral, CI-only) |
| Staging | Cutting a release/* branch | All Dev gates + SIT + regression + manual diff review | Not yet implemented — awaits Phase 0 Day 21 hosting decision |
| Production | Tagging a SemVer release from release/* | All Staging gates + UAT + load/perf + security testing + manual approval (never automatic) | Not yet implemented |

This maps the Phase-wise Plan v2's existing Quality Gates (Database/Backend/API/Frontend/System/Production) onto three concrete environments, rather than inventing new gating criteria.

# 6. Explicit Scope Boundary (Not a Gap)

No cloud provider chosen — deferred to Phase 0, Day 21, tracked as work item PLAT-002.

Nothing is persistently hosted anywhere — the dev environment lives only for the duration of a CI job or a local docker compose up, then is torn down.

No image is published to any registry (GHCR/ACR/Docker Hub) — each CI run builds fresh and discards. Registry choice is bundled into the same Phase 0 Day 21 decision as hosting.

# 7. Traceability

This deliverable satisfies Day 13 of the Day-Wise Plan: "Set up deployment pipeline to a dev environment (containerized); define environment promotion path (dev -> staging -> prod)." Deliverable produced: containerized Api placeholder, docker-compose dev environment, CI smoke-test gate (verified locally and wired into both CI platforms), plus the promotion-path policy, all recorded in adr/0008-cd-pipeline-and-environment-promotion.md.

Next: Day 14 — Test Automation Scaffolding (unit test framework, integration test framework, Postman/Newman or equivalent for API contract tests).