# Day 20 — Phase -1 Exit Review

BOSS NextGen — Customs Clearance / Brokerage Platform (India)

2026-09-15

# Phase -1 Exit Review — Sign-Off Note

Scope: Full retrospective walk of Gate 1 (Architecture Review) against all Phase -1 work, Days 1-19 (Bounded Context Map through Rules-Engine Design Spike).

Reference: docs/quality-gates/Gate1_Architecture_Review.md

## Checklist Result Summary

| Section | Result |
| --- | --- |
| Standards Followed (context placement, project split, no cross-context refs, Rules Engine reuse) | Pass |
| Naming Conventions (C# style, editorconfig, branch/commit naming) | Pass |
| Security (data classification/masking, transport rules, no committed secrets) | Pass |
| Performance (EF Core access patterns, SLA consideration) | Pass (no high-volume endpoints implemented yet — deferred to Phase 0) |
| Documentation (ADR currency, README pointers, event catalog) | Pass (one gap found and fixed — see below) |

## Gap Found and Fixed

adr/0013-rules-engine-design-spike.md was still marked Proposed, despite the Day 19 prototype already validating the design against 3 PRD Ch.5.10 decision-table scenarios and Phase 0 Days 31-35 being scoped to build directly against its five interfaces. Formally accepted during this review (Status: Accepted, dated 2026-09-15).

adr/0014-ai-ml-integration-strategy.md (added same-day, in response to an ad hoc architecture question) intentionally remains Proposed — it documents integration strategy for a future phase, not a decision the codebase is currently built against.

## Full-Solution Verification

- dotnet build CustomsClearance.sln — 0 Warnings, 0 Errors.

- dotnet format CustomsClearance.sln --verify-no-changes --severity warn — clean, exit 0.

- dotnet test CustomsClearance.sln — 9/9 tests passed (unit + integration), 90.69% line coverage on Platform.Messaging (the module with meaningful logic under test at this stage).

## Noted Exception (Carried Forward, Not Blocking)

The cross-bounded-context ProjectReference check remains manual (architecture tests are a tracked ADR-0006 follow-up, not yet automated). Confirmed clean by direct inspection for Day 20 (zero cross-context references — all 17 bounded contexts remain empty scaffolding), but this should be automated before bounded-context implementation begins in earnest during Phase 0.

## Go / No-Go Decision

GO. Phase -1 is complete. No blocking gaps identified. The repository — Platform libraries (Logging, ErrorHandling, Security, Audit, Persistence, Messaging), CI/CD pipeline, test automation scaffolding, quality-gate checklists, and the Rules-Engine design (now Accepted) — is ready to serve as the foundation for Phase 0, beginning with Day 21’s infrastructure/CD decision per ADR-0008’s deliberate deferral.

Reviewed by: User (Product Owner/Implementer), with Claude (design/build support) Date: 2026-09-15 Scope: Phase -1 (Days 1-20), full repository Result: Pass